## Slide 1: Financial Model: Variance Analysis -- Report

## Slide 2: Problem / Solving Plan
Overestimations on budgets
In some of the IT and Business areas (eg. BU Support, Functional, and R&D), there are great variances between forecast and planned expenditure. It suggests that the initial budgetary estimate is overestimated.
There could be several reasons behind it, such as changes in business conditions or internal operational improvements.
Suggestions
It is suggested that Company X should figure out the factors contributing to it first by collaborating with stakeholders.
Continuous monitoring is also suggested to see if there is a trend in overestimation in the long run.
Implementations:
Finally, Company X could choose to adjust future budgeting practices. This may involve refining estimation methods or incorporating more current data into initial budget assumptions.
Note: a budget reduction requires careful analysis to ensure the departments’ essential functions and goals are not compromised.
Define problems from dashboard: overestimation
Collaborate with stakeholders to find the reasons
Continuous monitoring
Adjustment: reduce budget

## Slide 3: Opportunity / Improving Plan
Potential in the USA market
Compared to other countries, the USA has a noteworthy Plan vs Actual Variance.
Suggestions:
Identify the reason behind it with stakeholders, one-time factors, operational efficiency, external factors or successful strategies.
Continuous monitoring (or accessing forecast data) to see the sustainability of the positive variance.
If this positive variance leads to a positive performance figure, it might justify an increase in budget
Define potential from dashboard: USA market
Collaborate with stakeholders to find the reasons
Continuous monitoring (or prediction)
Adjustment: increase budget

## Slide 4: Monthly Expenditure – Actual, Plan, and Forecast
The budget (Plan) exceeds the Actual in most of the months except May.
In January, there is a big difference between Plan and Actual. But this difference is getting smaller in the next following months.
The Forecast amounts from July to Dec are more than the Actual.
Insights
Company X adhered to the initial budget plan very well and it adjusted the initial monthly budgets flexibly based on the actual performance from January.
Risks
The Forecast amounts are more than the Plan amounts from Sep. to Dec. Thus, Company X should prepare for situations where the Actual exceeds the Plan.
Company X should prepare for the situation where the amounts of Plan are lower than Actual amounts from Sep to Dec
Chart: Actual vs Plan and Forecast
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Plan | 86708487.65 | 72896037.74 | 77824807.84 | 75495932.39 | 71768203.39 | 78703595.15 | 76785542.55 | 71123330.99 | 73104219.44 | 72282594.69 | 70668429.41 | 73041166.67
Forecast | 58459736.77 | 65354616 | 73793454.79 | 66731363.58 | 72852082.32 | 75502547.14 | 81083495.2573 | 81042382.9504 | 81939912.8106 | 83500255.8601 | 76048024.6738 | 74234528.4821
Actual | 58459736.77 | 65354616 | 73793454.79 | 66731363.58 | 72852082.32 | 75502547.14 | 73206940.65 | 69830420.44

## Slide 5: Cost Element YTD
In the year 2022, Labor has spent the most expenditure, with the number around £313M. There is a significant difference in Actual spending between Labor and the second cost element.
Depr & Amort and Hardware & Software have spent £145M and £118M on expenditure.
Shared Service has the least Actual expenditure, which is around £1.7M.
Insights
In all cost elements, the Actual expenditures are smaller than the Plan ones, which means great financial performance in these elements.
Chart: Cost Element YTD
| Labor | Depr & Amort | Hardware & Software | Other | Shared Services
Plan | 312970267.78 | 145387258.62 | 118153157.16 | 33056551.89 | 1738702.25
Forecast | 301712279.8088 | 137002322.169 | 104613519.2936 | 30585287.4943 | 906270.042
Actual | 290290502.68 | 134393397.82 | 102628507.62 | 27431294.39 | 987459.18

## Slide 6: YTD Variance in IT Area / Business Area
In the IT Area, Governance has a low variance. However, Functional, and BU Support have large variances in Plan vs Actual.
In the Business Area, Distribution and Manufacturing have low variances. But BU, Infrastructure, and R&D planned more money than the actual expenditure.
The dark blue bars (Plan vs Actual) are always longer than the light blue bars (Plan vs Forecast). It means the difference between Actual and Forecast is big.
Insights
In all areas, the Forecast is always more than the Actual, which is a safe prediction for company X.
Opportunities
BU Support and Functional in IT areas, and R&D and BU Business areas performed better than expected, which might be because of cost-saving strategies. Thus, company X is suggested to invest in those marketing areas continuously.
Risks
The differences between Actual and Forecast in Functional and BU are big, which might generate inaccuracy when planning budgets.
Chart: IT Area YTD Variance
| BU Support | Enablement | Functional | Governance | Infrastructure
Plan vs Actual var. | 17385090.51 | 6065695.52 | 21707589.48 | 636751.78 | 9779648.72
Plan vs Forecast var. | 12579755.9566 | 4251646.9181 | 12906175.6054 | 201531.4866 | 6547148.9256
Chart: Business Area YTD Variance
| BU | Distribution | Infrastructure | Manufacturing | Office & Administrative | R&D | Services
Plan vs Actual var. | 15416596.25 | 636925.78 | 11893004.97 | 1290619.07 | 4493218.47 | 17905552.67 | 3938858.8
Plan vs Forecast var. | 9145960.8122 | 201705.4866 | 8524740.636 | 30091.1876 | 2625929.7306 | 13683775.8316 | 2274055.2077

## Slide 7: Plan vs Actual Variance YTD in Country
USA has a significant Plan vs Actual variance, of around 59.2M.
10 countries have negative Plan vs Actual variances.
Opportunities
USA performed better than expected, which could be the reason for increased revenues or cost-saving strategies. Thus, company X is suggested to invest in this market continuously.
Risk:
Attention should be paid to 10 countries performing worse than expected, especially Spain and Germany. They did not meet the budget plans, which might be because of low revenue, high cost or unforeseen challenges.
Chart: Plan vs Actual Variance YTD
| USA | Italy | Ireland | Brazil | France | New Zealand | Canada | Mexico | Puerto Rico | Netherlands | Austria | China | Japan | Slovakia | Turkey | Israel | Belgium | Hungary | Czech Republic | Switzerland | United Kingdom | Spain | Germany
Total | 52863848.33 | 1878361.25 | 1320226.25 | 1213052.78 | 1113144.83 | 508595.33 | 416748.27 | 277574.86 | 214159.1 | 182483.1 | 92147.59 | 0 | 0 | -1918.17 | -17596.91 | -20046.16 | -87005.73 | -107553.39 | -131471.44 | -158779.65 | -448251.93 | -1738742.53 | -1794199.77